Project Development Document

Job Recruitment System

Date: 2rd Sep 2025

1. Process Approach

From the outset, our team adopted an Evolutionary Process Flow in the development of the Job Recruitment System. This process model was selected because it supports iterative development, enabling gradual refinement of system functionalities through continuous feedback and user engagement. Evolutionary models are widely applied in software engineering due to their flexibility and ability to adapt to dynamic requirements (Pressman & Maxim, 2020).

The project timeline was divided into step-by-step phases, with each phase focusing on specific deliverables. To maintain clarity and coordination, discussion points were documented at every stage, and responsibilities were distributed among group members. Each step included task allocation, progress tracking, and review sessions, ensuring systematic progress while retaining adaptability. This approach allowed the team to manage complexity effectively and ensured that development remained aligned with project objectives (Sommerville, 2016).

2. Step-by-Step Timeline

Phase 1: Requirement Analysis

- Description: Requirements were collected through team discussions and simulated user feedback. Both functional and non-functional requirements were outlined.

- Key Details:

  - Defined initial roles:

    - Recruiter: Browse jobs, view recent applications, manage profile.

    - Seeker (Job Seeker): Post jobs, view recent job posts, application overview, manage profile.

  - Database designed with 3 initial tables (details refined later).

- Status: Completed as foundational planning.

Phase 2: System Design

- Description: Flowcharts, class diagrams, and interface mockups were designed. Database schema was created and reviewed collaboratively.

- Key Details:

  - Considered J2SE limitations, focusing on Java Swing for UI and JDBC for database connectivity.

  - Expanded roles:

    - Recruiter: Browse jobs, view applications, profile.

    - Seeker: Post jobs, manage profile.

    - Admin: Ban suspicious users, manage posts and profiles.

  - Database updated to 4 tables: job seeker, recruiter, application, job post.

- Status: Completed with collaborative reviews.

Phase 3: Implementation

- Description: Coding of the Java-based desktop application was initiated. Work was divided into frontend (UI) and backend (logic, DB integration).

- Key Details:

  - Added features for uploading CVs, cover letters, and job details.

  - Implemented Admin role (limited to 6 users).

  - Database expanded to 5 tables: admin, job seeker, recruiter, application, job post.

  - Guest role updated: Can only view job listings, with no interactive functions.

  - Enhanced UI with system theme, logos, and cover photos.

- Status: Core coding and features completed iteratively.

Phase 4: Testing & Debugging

- Description: Conducted unit, integration, and system testing. Issues were logged, analyzed, and resolved.

- Key Details:

  - Verified role-based restrictions (e.g., Guest and Admin).

  - Checked database operations, uploads, and UI consistency.

  - Fixed errors in theme integration and display.

- Status: Issues resolved through iterative team reviews.

Phase 5: Deployment

- Description: Application packaged and deployed for desktop usage with database integration.

- Key Details:

  - Validated compatibility with J2SE environment.

  - Final checks for all user roles (Recruiter, Seeker, Admin, Guest).

  - Confirmed core features: browsing, posting, applications, profiles.

- Status: Deployment completed successfully.

Phase 6: Documentation & Review

- Description: Prepared final technical documentation, project development report, and presentation. Conducted evaluation meetings.

- Key Details:

  - Documented database progression from 3 → 5 tables.

  - Consolidated role functionalities and UI enhancements.

  - Reviewed project completeness and functionality.

- Status: Completed with closing team discussions.

3. Project Completion Milestone

- Date & Time: August 23, 2025, at 2:30 AM.

- Details: Development finalized, system ready for operational use.

- Outcome: The project successfully delivered a role-based job portal, developed iteratively from foundational database design to a fully functional desktop application.

4. Group Members

- UCS-20240029 – Brain

- UCS-20240032 – Zett

- UCS-20240078 – Main

- UCS-20240111 – Nora

- UCS-20240116 – Kore

- UCS-20240133 – Day

5. References

- Pressman, R. S., & Maxim, B. R. (2020). Software Engineering: A Practitioner’s Approach (9th ed.). McGraw-Hill Education.

- Sommerville, I. (2016). Software Engineering (10th ed.). Pearson Education.